# Meeting Minutes Template

Meeting & date

Weekly product sync · 2026-07-09, 10:00–10:45

Attendees / absent

Present: PM, Eng lead, Design, QA · Absent: none

Agenda / purpose

Decide Q3 launch scope.

Discussion & decisions

• Q3 scope: approved Option B (2 features, deferring reporting).

• Design: assets ready by Jul 16.

• Risk: QA capacity — mitigated by adding 1 contractor.

Action items

• Eng lead — finalize scope doc — due Jul 11

• Design — deliver assets — due Jul 16

• PM — brief QA contractor — due Jul 12

Next meeting

2026-07-16, 10:00

Minutes taken by

{{name}}

Generated by BizTempl — free to edit and use.